## Slide 1
PROJECT REVIEW
GoDam Warehouse System
Architecture, Database, Data Flow & UX Improvements
3
Apps (Web · API · Mobile)
1
Database (SQLite)
38
Tables in schema
30+
REST endpoints
Prepared for Deepak • GoDam / GAPP

## Slide 2
01 · AGENDA
What this deck covers
GoDam Warehouse System • Review & Improvement Plan
1
System Snapshot
Modules, tech stack, what runs where
2
Database Footprint
How many DBs, what tables, key relations
3
Workflow & Data Flow
Inbound → Stock → Pick → DN → Delivered → Sold-out
4
Mismatches & Risks
Schema duplicates, drift, race conditions
5
Improvements
Backend, data integrity, performance
6
User-Friendly App
UX changes for web admin & mobile picker

## Slide 3
02 · SYSTEM SNAPSHOT
Three apps, one brain
GoDam Warehouse System • Review & Improvement Plan
Web Admin
React + Vite + Tailwind
Main Stock, Stock by Rack, Inbound, Outbound
Delivery Note, Transportation, Reports
User & Role permissions, OCR upload
localhost:5173
Backend API
Node.js + Express + SQLite
30+ REST routes, JWT auth + role middleware
FIFO engine, picking, delivery, sold-out logic
Push notifications via Expo, OCR service
localhost:3001
Mobile App
React Native (Expo)
Field picker companion (warehouse floor)
Pick confirm, scan, delivery tasks
Push notifications, offline-friendly screens
Android / iOS
Web + Mobile both write to the same SQLite DB through the API — the API is the single arbiter.

## Slide 4
03 · DATABASE
How many databases & where they live
GoDam Warehouse System • Review & Improvement Plan
1
Database file
warehouse.db (SQLite)
38
Tables defined
across schema-migrate
9
Logical domains
stock · orders · DN · users · ...
3
Legacy / parallel tables
needs cleanup
Domain | Key tables | Notes
Stock (source of truth) | main_stock | Per part_number; counters: received / issued / pending / available
Stock by Rack (FIFO) | stock_by_rack, stock_by_rack_legacy, stock_in, stock_out | Two SBR tables — summary + legacy entry-level
Outbound & Picking | outbound_orders, outbound_items, fifo_suggestions, pick_suggestions, picked_transactions, picked_orders, pick_change_requests | Two suggestion tables (fifo + legacy)
Delivery Note | delivery_notes, delivery_note_items, delivered, delivered_outbounds | Two 'delivered' tables — duplicate concern
Inbound | inbound_receiving, inbound_batches, inbound_items, inbound_putaway_lines | Putaway feeds stock_by_rack
Customer / Vendor | customers, customer_locations, vendors, vendor_items | Customer can have many addresses
Transport | carriers, carrier_drivers, transportation_carriers, transportation_drivers | Two carrier models — duplicate
Users / Auth / Notify | users, role_permissions, push_devices, notification_log | RBAC + Expo push

## Slide 5
04 · RELATIONS
Core entity relations (simplified)
GoDam Warehouse System • Review & Improvement Plan
main_stock
part_number (UQ)
stock_by_rack
part + rack (UQ)
stock_in
movement
stock_out
movement
outbound_orders
outbound_number (UQ)
outbound_items
FK → outbound_orders
fifo_suggestions
FK → orders, items, sbr
picked_transactions
FK → orders, items, user
delivery_notes
1 ↔ 1 outbound
delivered_outbounds
guard – no double dec.
sold_out
ledger after deliver
customers
many addresses / number
customer_locations
GPS / city
users + role_permissions
RBAC
Solid = FK / direct write · Dashed = derived / copied (drift risk)

## Slide 6
05 · WORKFLOW
End-to-end: from goods-in to invoice
GoDam Warehouse System • Review & Improvement Plan
1
Inbound
Receive vs PO
→ inbound_items + putaway
2
Putaway
Place by rack
→ stock_in + stock_by_rack
3
Main Stock sync
Counters refreshed
→ main_stock totals
4
Outbound upload
Order created
→ outbound_orders + items
5
FIFO suggest
Engine picks oldest
→ fifo_suggestions
6
Picker confirm
Web / mobile
→ picked_transactions
7
Delivery Note
DN + transport
→ delivery_notes
8
Delivered
Mark delivered
→ delivered_outbounds + sold_out
Each step writes to one or more tables; the API enforces the order — but counters are not always updated in a single transaction.

## Slide 7
06 · RISKS
Where the data flow can drift
GoDam Warehouse System • Review & Improvement Plan
HIGH
Two parallel 'stock by rack' tables
stock_by_rack (summary) + stock_by_rack_legacy (FIFO entries) both alive. Different writers update different tables — read-side picks one, totals can disagree.
HIGH
Two 'delivered' ledgers
delivered and delivered_outbounds both exist. Risk of one path inserting and the other path checking, leading to double-deduction or missed sold_out rows.
HIGH
Counter drift in main_stock
received_qty / issued_qty / pending_delivery_qty / available_qty are denormalized counters. Any path that writes to stock_in/out without updating main_stock causes drift — no nightly reconcile job exists.
MED
Two 'pick suggestion' tables
pick_suggestions and fifo_suggestions overlap. New code uses fifo_*, older code may still reference pick_*. Confusing for admins and dev onboarding.
MED
Two carrier models
carriers + carrier_drivers vs transportation_carriers + transportation_drivers. DN dropdowns and Transportation Details pages can show different data.
MED
No FK on movement tables
stock_in / stock_out store part_number as text without a FK to main_stock. Typos or deleted master rows leave orphans that pollute reports.
MED
Race conditions on confirm
Web and mobile can both confirm the same FIFO line. Without row-level locking or 'expected version' check, last-writer-wins can over-pick a rack.
LOW
SQLite for multi-user prod
Single writer at a time. Fine for now; upgrade to Postgres before adding heavy mobile concurrency or multi-warehouse.
LOW
Schema migrations via ALTER in code
Each boot runs ALTER TABLE … ADD COLUMN. Hard to audit, no rollback, no versioned history. Move to a real migration tool (knex/Umzug).

## Slide 8
07 · IMPROVEMENTS
Backend, data integrity & performance
GoDam Warehouse System • Review & Improvement Plan
1
Single source of truth
Pick one stock_by_rack table, mark the other DEPRECATED, write a one-time migration to merge rows, and add a read-only view for reports.
2
Atomic delivery transaction
Wrap mark-delivered in a SQLite transaction: deduct main_stock, insert delivered_outbounds, insert sold_out. Fail the whole batch on any error.
3
Optimistic locking on picks
Add a version column on outbound_items / fifo_suggestions. Confirm picks with WHERE version = ? to prevent web + mobile collisions.
4
Foreign keys + CHECK constraints
FK part_number to main_stock, qty > 0 checks on stock_in/out, status enums on orders. Catch bad data at the DB, not after the fact.
5
Real migration tool
Replace ad-hoc ALTER TABLE in db.js with knex/Umzug migrations. Versioned, reviewable, reversible.
6
Nightly reconcile job
Recompute main_stock counters from stock_in - stock_out and flag drift > 0 to admins. Catches silent counter bugs.
7
Audit log
Single audit_events table for every pick, override, delivery, reverse. Simple to add, huge debugging value.
8
Plan to move to Postgres
Schema is already SQL-portable. Move when concurrency or multi-warehouse is on the roadmap. SQLite stays for dev.

## Slide 9
08 · UX
Make it easy — web admin & mobile picker
GoDam Warehouse System • Review & Improvement Plan
Web Admin
Global search across part_number / SAP / customer / outbound — one bar in the header
Single Stock view that merges stock_by_rack and main_stock with a 'discrepancy' badge
Sticky filter chips on every report (vendor, status, date) instead of dropdown trees
Inline edit + undo on picking changes (no popup dialogs for one-field edits)
Dashboard tiles linkable: clicking 'Pending Deliveries' opens the filtered list
Bulk actions on Outbound Upload (mark, reverse, export) with a clear progress toast
Permissions explained: show why a button is disabled, with the missing role
Mobile (Picker)
Big-finger targets (≥48 px), high contrast for warehouse lighting
Barcode / QR scan first — typing part_number is the fallback, not the default
Offline queue: confirm picks without signal, sync when back online
Voice / haptic feedback on successful confirm to keep eyes on the rack
One-screen pick task: rack, part, qty, photo — no tab switching
Push notifications grouped per order, swipe to dismiss / open
Visible 'last sync' time and a manual refresh — no guesswork

## Slide 10
09 · ROADMAP
Suggested rollout order
GoDam Warehouse System • Review & Improvement Plan
Phase 1 — Stabilize
Week 1–2
Pick the canonical stock_by_rack table; freeze writes to the other
Wrap mark-delivered in a single SQLite transaction
Add audit_events table + log every pick / deliver / reverse
Phase 2 — Harden
Week 3–5
Add FKs + CHECK constraints, version column for optimistic locks
Move ALTER TABLE chain to knex / Umzug migrations
Nightly reconcile job for main_stock counters
Phase 3 — Delight
Week 6–8
Web: global search, sticky filters, inline edit, smarter dashboard
Mobile: scan-first, offline queue, big-finger UI, push grouping
Permissions explainer + 'why is this disabled' tooltips
Phase 4 — Scale
Quarter 2
Migrate SQLite → Postgres for concurrent users
Multi-warehouse support: warehouse_id on every stock table
Reporting warehouse / read replica for heavy exports

## Slide 11
THE TAKEAWAY
One database, three apps — keep them honest.
Collapse the parallel tables (stock_by_rack, delivered, carriers, pick_suggestions) into single canonical sources.
Wrap money-moving flows (deliver, reverse, pick) in DB transactions and add an audit log.
Make the apps obvious: scan-first mobile, inline-edit web, and global search across part / customer / order.
Plan the SQLite → Postgres jump before user count or warehouses multiply.
Prepared for Deepak · GoDam Warehouse Review · May 2026